# The Desk — Implementation Readiness Closure v1.2.3

Status: CLOSED — READY FOR BUILD 1 IMPLEMENTATION
Date: September 27, 2026
Scope: Builds 1–2 walking skeleton

## 1. Closure statement

The v1.2.3 patch is a clerical lineage hotfix over v1.2.2. It does not reopen Technical Architecture v1.0, change the product architecture, or alter hash-bearing semantic artifacts.

The independent final verifier found that v1.2.1 had closed B1–B3 but still required reverse engineering for five stage fingerprints, had three implicit artifact-projection exclusions, had lost the original nine P&R §24 base-request sensitivity vectors, misclassified NV03 implied access as deterministic CI, and represented two mutually exclusive repair examples as if they could coexist in one review history.

All earlier B1–B4 and regression findings remain closed. v1.2.3 additionally corrects the final stale READY-lineage and fixture-README references found by the verifier.

## 2. B1–B4 status

### B1 — Evaluation run versus READY: CLOSED

Unchanged from v1.2.1. Evaluation remains barred from READY. The fixture has a separate production-purpose, publication-disabled READY path with deterministic fixture audio, validated master, internal fixture Episode/GUID, and fixture-only revalidation proof.

### B2 — READY repair attempt semantics: CLOSED

Unchanged from v1.2.1. Confirmed READY repair creates a child attempt; the parent never moves backward; fresh review is required; run-level cumulative ceilings prevent safety-budget reset by repeated repair attempts.

### B3 — Fixture conformance: CLOSED

Unchanged substantively from v1.2.1. Fixture v0.4.3 retains corrected enums, all nine required launch slots, strict per-use attribution, valid timestamps, complete repair-plan shape, named mechanical reroll, provider-call ledger, consumer exposure and materialized fixture master.

### B4 — Hash/fingerprint/span contract: CLOSED

Closed by Hashing/Fingerprints/Text Spans v0.1.2 + Fixture v0.4.3.

- gate_fingerprint_inputs.json ships exact projection objects for Claims/Writing, Performance, Semantic Audit, Render, Assembly and READY candidate fingerprints.

- The relevant gate/result records repeat the projection beside the fingerprint.

- The Script, Writing Craft review and Render Manifest projection exclusions that were previously implicit are now normative.

- The nine P&R §24 base-request sensitivity vectors are restored with row-level input records; the nine actual render-block baselines remain separately available.

- Unicode span/key-order vectors remain active.

## 3. Regression closures

- NV03 implied_access is recorded_model_eval; deterministic CI may not implement a keyword fake.

- Both Operator Repair examples have explicit confirmation before child-attempt execution.

- Performance and programming repair examples are labelled mutually exclusive fixture scenarios, each executed from a reset copy of the same READY seed, preserving first-terminal-decision-wins.

## 4. Current executable vectors

Stage fingerprints in Fixture v0.4.3:

- Claims/Writing: a56625ab7885982feb59c2b9661f7048aac8882bee646c871d511e7ea5404821

- Performance: 2b8d739aa58d4721daf75ef7e72594994c80ddeb9d00d677114ee7ced5b7c761

- Semantic audit: de4e027bd6d8599ecc047745023fe2545e0fcbdaace645528f7d99902f338657

- Render: d92d620c8e60098e750bea6c490a85f7ca71d27994e90cb9e247bc8072241b37

- Assembly: dd20eb19b78bea075369ebc04db438928ab272986bd3d062904604b069a84518

- READY candidate: c9ec6c12015993af3199054429b82cc37c0c692dd259df51319e5d41e34b41ce

These are fixture vectors, not product constants.

## 5. Build 1 go/no-go

GO. Start from ACTIVE_SPECS_LOCKED_v1.2.3.md, Handoff v0.5.2, Contract Trace v0.5.2, Hashing/Fingerprints/Text Spans v0.1.2 and Fixture v0.4.3.

The next agent action is implementation, not another broad architecture review. A short machine check may verify pack/source hashes and the executable vectors, but it must not reopen decisions already locked.

# 6. v1.2.3 final clerical lineage closure

revalidation_result.ready_candidate_fingerprint now equals c9ec6c12015993af3199054429b82cc37c0c692dd259df51319e5d41e34b41ce and matches the current READY projection, episode, pre-publish review, and repair lineage.

Fixture v0.4.3 README now lists the current five claims/writing, performance, render, assembly, and READY fingerprints. The superseded v0.4.1 identities are absent.

Disposition: READY FOR BUILD 1 IMPLEMENTATION. No further general architecture or pack review is required unless implementation exposes a concrete contradiction or failed executable invariant.